# TelemetryStream: 4-Week Project Execution Plan

## 1. The Final Goal

To build a fully functional, real-time monitoring dashboard that captures, stores, and visualizes system health metrics (CPU, Memory, Network) generated by a mock microservice, updating the frontend in real-time without refreshing the page.

### Architecture Data Flow:

Python Agent (Data Generator) -> HTTP POST -> Spring Boot API -> PostgreSQL (Storage)

| -> WebSockets (Push) -> React Dashboard

## 2. The Required Tech Stack & Dependencies

### The Agent (Data Generator)

- Language: Python 3.10+

- Dependencies: * psutil: To fetch real hardware metrics from your machine.

  - requests: To send HTTP POST payloads to your backend.

  - schedule: To run the script every X seconds.

### The Backend (Ingestion Engine & WebSockets)

- Framework: Java 17+ with Spring Boot 3.x

- Dependencies (Spring Initializr):

  - Spring Web: For building REST API endpoints.

  - Spring WebSocket: For the real-time push connection to the frontend.

  - Spring Data JPA: For OOP-based database interactions.

  - PostgreSQL Driver: To connect to the database.

  - Lombok: To reduce Java boilerplate (getters/setters).

### The Database

- Engine: PostgreSQL (Highly respected in the industry for structured, time-series data).

### The Frontend (Real-Time Dashboard)

- Framework: React 18+ (initialized via Vite for speed).

- Dependencies:

  - react-use-websocket: For clean, hook-based WebSocket management.

  - recharts or chart.js: For rendering the live graphs.

  - tailwindcss: For rapid, professional styling.

## 3. The 4-Week Execution Plan

### Week 1: Data Generation & Database Schema

Goal: Define how data looks and generate it automatically.

- Day 1-2: Install PostgreSQL. Design the SQL schema. You only need one main table: system_metrics (Columns: id, timestamp, service_name, cpu_usage, memory_usage, active_threads).

- Day 3-5: Write the Python Agent. Use psutil to read your computer's actual RAM and CPU usage. Package this into a JSON object.

- Day 6-7: Set up a loop in Python that prints this JSON to the console every 2 seconds. Test edge cases: What happens if psutil throws an error? Catch it and generate a mock error payload.

### Week 2: The Core Java Spring Boot Backend

Goal: Create the ingestion pipeline and store data safely.

- Day 1-2: Initialize the Spring Boot project. Configure the application properties to connect to your local PostgreSQL database.

- Day 3-4: Create the JPA Entities (OOP representations of your DB table) and Repositories.

- Day 5-7: Build a REST Controller (POST /api/telemetry). Have your Python script send data here. The controller should validate the data, save it to PostgreSQL via the Repository, and return a 201 Created status.

- OOP Bonus: Implement a Strategy Pattern here. If the payload contains an "error_code", route it to an ErrorLogStrategy class. If it's standard metrics, route it to a MetricsLogStrategy class.

### Week 3: WebSockets & The React Frontend

Goal: Get data to the screen in real-time.

- Day 1-2: Configure WebSockets in Spring Boot. Create a WebSocketHandler that broadcasts a message to all connected clients every time a new payload is saved to the database.

- Day 3-4: Initialize the React (Vite) app. Build a clean layout with Tailwind CSS. Create empty chart components.

- Day 5-7: Connect React to the Spring Boot WebSocket. As JSON messages arrive over the socket, append them to a React state array (const [metrics, setMetrics] = useState([])). Feed this state into your Recharts components.

### Week 4: Alerting Engine, Edge Cases & Polish

Goal: Elevate the project from "tutorial" to "senior-level architecture."

- Day 1-3 (Alerting Engine): In your Java backend, implement an Observer pattern. As data flows in, check if cpu_usage > 90%. If it is, trigger an AlertEvent that sends a special WebSocket message to the frontend, turning a dashboard widget red.

- Day 4-5: Handle Network Drops. Modify your React WebSocket code to automatically attempt a reconnect (Exponential Backoff) if the server goes down.

- Day 6-7: Write a killer README.md. Include an architecture diagram, instructions to run it locally, and the "Trade-offs" section you will use in interviews.

## 4. Common Junior Mistakes to Avoid (Crucial Analysis)

Since you asked for your mistakes to be pointed out, here are the architectural traps you must avoid while building this. Interviewers will actively look for these:

- The "Polling" Mistake:

  - Junior approach: Having React send a GET /api/telemetry request every 1 second to update the charts.

  - Why it's wrong: This DDOSes your own database and creates massive HTTP overhead.

  - The Fix: This is exactly why we use WebSockets in Week 3. The server pushes data to the client only when new data exists.

- Infinite React Re-Renders:

  - Junior approach: Appending every new WebSocket message to an infinitely growing React array.

  - Why it's wrong: After 10 minutes, your browser will freeze due to memory leaks and trying to render 10,000 DOM nodes.

  - The Fix: Implement a Sliding Window in React. Keep the array length fixed at a maximum of 50 items. setMetrics(prev => [...prev.slice(-49), newData]).

- Blocking the Main Thread (Java):

  - Junior approach: Writing to the database and sending the WebSocket message in the exact same synchronous thread.

  - Why it's wrong: If the database is slow, the WebSocket message gets delayed, ruining the "real-time" feel.

  - The Fix: Use Spring's @Async annotation to decouple the database save operation from the WebSocket broadcast operation.

- Missing Database Indexes:

  - Junior approach: Querying historical data by time without an index.

  - The Fix: In PostgreSQL, add an index to the timestamp column. Mentioning this in an interview proves you understand how databases actually scale.